QuickFix Platform Launch Proposal

Prepared by: Nemamilwe Tshedza

Date: March 15, 2026

To: Thabo Mthembu, Director of Local Trades Association

TABLE OF CONTENTS

-PURPOSE

-BACKROUND

-GOALS

-EVENT CONCEPT

-EXPECTED OUTCOMES

-BUDGET OVERVIEW

-ROLES AND RESPONSIBILITIES

-NEXT STEPS

-ACCEPTANCE

PURPOSE

The proposal highlights the development, launch, and marketing of the QuickFix platform which is a web page that will be connecting South African consumers with service providers such as Electricians, tutors, plumbers, mechanics etc. The purpose is to help the community find reliable tradespeople quickly and affordably reducing downtime and community trust.

BACKROUND

In our country, many people face certain challenges when it comes to sourcing home repairs and/or Vehicle services. Methods such as “Word-of-mouth” are defunct. QuickFix intercepts the situation with a user friendly website featuring easy booking steps, Efficient pricing and service showcases. Built with responsive design and local imagery, it highlights existing assets to real world applications. Market research shows demand: Over 60% or Urban households seek faster service matching (Stats SA data).

GOALS

-Launch MVP platform within 3 months.

-Onboard 100 verified service providers in Gauteng.

-Acquire 1000 active users in first 6 months.

-Achieve 80% customer satisfaction rating.

-Generate R500 000 in platform fees In one year.

EVENT CONCEPT

QuickFix Launch Expo – A hybrid event (in-person in Johannesburg + Livestream) on launch day.

-Demo stations for services

-Networking for providers and clients

-App/website walkthrough

-giveaways (Free first bookings)

EXPECTED OUTCOMES

-Immediate user sign-ups : 300 from the event.

-Media coverage In local outlets (e.g Sowetan).

-Partnerships with 5 trade associations.

-Revenue: R200 000 from commission in Q1 post -Launch.

-Scalable model for nationwide expansion.

BUDGET OVERVIEW

1-Development (Website enhancement, backend setup) R150 000

2-Marketing (Event, digital ads, SEO) R80 000

3-Operations (Provider onboarding, legal) R50 000

4- Event (Venue, materials, catering) R40 000

5-Contingency (10% buffer) R32 000

TOTAL= R352 000

ROLES AND RESPONSIBILITIES

Project lead(Nemamilwe)

-Overall coordination, content (Nemamilwe@quickfix.co.za)

Development team

-Build features, integrate payments (dev@Quickfix.co.za)

Sponsor/association

-Funding, provider recruitment (Thabo@tradesassoc.org.za)

Marketing partner

-Event promo, user acquisition (marketing@agency.co.za)

NEXT STEPS

1, Review and sign acceptance by MAR 28, 2025

2, Secure funding (target JUN 1)

3, Kickoff meeting(JUN 5)

4, Development sprint (JUN-JUL)

5,Launch event(AUG 25 2026)

ACCEPTANCE

I accept the terms of this proposal and commit to the outlined roles

Signature:____________.       Date:_______________

Name: Thabo Mthembu

Position: Director, Local Trades Association.